AGENT-READY PRODUCT SPECIFICATION

# ResetNeutral

Accessible Fighting Game Wiki and Browser Engine

| Version | 1.0 |
| --- | --- |
| Build Plan | 5 Phases over 11 weeks |
| Stack | HTML/CSS/JS · Tailwind CSS · Python/Flask · React · Supabase · Vitest · Cloudflare Pages · Phaser 3 |
| Auth | Admin-only auth for content management |
| Last Updated | May 2026 |

Read this entire specification before writing a single line of code.

This document is the single source of truth for all AI coding agents. When the spec and your judgment conflict, implement the spec and add a // SPEC QUESTION: comment.

# Table of Contents

- Product Overview

- Tech Stack

- Project File Structure

- Data Models

- Project Phases

5.1 Phase 1 — Foundations: Scope, Research & Architecture

5.2 Phase 2 — UI/UX Design, Data Collection & API Setup

5.3 Phase 3 — Development & Initial Implementation (MVP)

5.4 Phase 4 — Testing, Integration & Beta

5.5 Phase 5 — Final Testing, Deployment & Presentation

- API Reference (Full)

- UI/UX Guidelines

- Error Handling Standards

- Non-Functional Requirements

- Environment Variables

- Glossary

- Agent Instructions & Constraints

# ​Product Overview

ResetNeutral will be an all-inclusive webpage for those looking to get into fighting games. The fighting game genre is well known for having a high barrier of entry and being extremely difficult to master. This is only exacerbated by the fact that many games are locked behind having to purchase it, and devoting one’s time to it to practice and figure out if one likes it. Our solution to this is to have a central repository of fighting game knowledge and character move-sets that is freely and publicly accessible on the internet. Additionally, we will have a “training ground” to allow people to practice inputting combos for characters and see whether or not they want to spend the time mastering said game or character. Our solution will provide a centralized teaching tool that will allow players of different skill levels to learn and practice as well as allowing interested people to try out a game before buying it and sinking their time into it.

## Target Users

- New fighting game players: People interested in the genre but overwhelmed by jargon, systems, and execution requirements.

- Intermediate players: Players seeking to branch out to new games and deepen knowledge of mechanics, combos, and character-specific tech.

- Content creators / community teachers (Phase 3+): Power users and admins who curate or contribute high-quality combo/data content.

## Core Value Proposition

- Centralized, structured knowledge: General mechanics, per-game specifics, and per-character resources in a consistent format.

- Discoverable learning paths: From general tutorials → specific game → specific character → practical combos.

- In-browser Training Ground: Practice combos with low-latency input tracking and timing feedback without installing a full game.

- Scalable content model: Nested REST API and data model that can be extended to more games, characters, and user-generated combos over time.

| Platform | Web app (HTML/CSS/JS frontend, Flask backend). |
| --- | --- |
| Auth | No auth required for browsing. Admin-only auth to manage content |
| Persistence | All structured data stored server-side (Supabase). Static or semi-static content cached by the frontend |
| Environments | Development (local) · Staging (Vercel preview) · Production |

# ​Tech Stack

All technology decisions below are fixed. Do not substitute libraries without adding a // ARCH DECISION: comment explaining the reason.

| Layer | Technology | Notes / Constraints |
| --- | --- | --- |
| Frontend | HTML, CSS, JavaScript | Plain JS, no framework required. If a framework is introduced, add // ARCH DECISION. Use modular, component-like structure in src/ |
| Styling | CSS | Prefer utility-style class naming. You may use a single global stylesheet plus page-level partials. No inline styles except where necessary |
| State | Vanilla JS Modules | Use in-memory JS objects/modules to manage UI state (selected game, character, filters, training session state). No global mutable state on window beyond a single ResetNeutral namespace |
| Backend | Python, Flask | REST API implementing the nested contract in Section 8. Separate process from frontend. |
| Database | Supabase | Use one of these as primary data store. Model data as documents/collections or tables as described in Section 4. One DB instance per environment. |
| Auth | Admin-only auth |  |
| Hosting | Cloudflare Pages | Host backend API and static frontend. Use environment variables for all secrets and URLs. |
| HTTP Client | Browser fetch | No external HTTP client on frontend. Backend uses requests or similar Python library. |
| Testing | Python unittest or pytest; JS test framework optional | API route tests for core routes; basic smoke tests for Training Ground input handling. |
| HTTP Client | axios | For all API calls from frontend. Centralized in src/api/. |
| Version | API versioned under /api/v1 | All backend routes must be nested under /api/v1. Future versions use /api/v2, … |

# ​Project File Structure

Create files in this exact structure. Do not reorganize without a // ARCH DECISION: comment.

easycombo/

frontend/

public/

index.html

favicon.ico

src/

css/

base.css

layout.css

components.css

js/

main.js           # Bootstrap and routing

router.js         # Simple client-side router (hash or history)

api.js            # Wrapper for REST API calls

state.js          # In-memory state (selected game/character, filters)

ui/

layout.js       # Nav, header, footer

home.js         # Main Menu page

general.js      # General fighting game tutorials/dictionary

games.js        # Game listing + game detail page

characters.js   # Character list + character detail

training.js     # Training Ground UI & loop

admin.js        # Admin dashboard/forms

backend/

app/

__init__.py

config.py          # Env var loading & validation

models.py          # Data model abstractions for DB

api/

__init__.py

games.py         # /api/v1/games, /api/v1/games/{gameID}

characters.py    # /api/v1/games/{gameID}/characters...

training.py      # Training-related APIs (Phase 2+)

admin.py         # Admin content-management routes

services/

games_service.py

characters_service.py

training_service.py

admin_service.py

utils/

db.py            # Firestore/Supabase client

logger.py        # Structured logging

errors.py        # Error classes & helpers

tests/

test_games_api.py

test_characters_api.py

test_training_api.py

test_admin_api.py

scripts/

seed_data.py          # Seed games/characters/combos for dev

.env.example

requirements.txt

README.md

- Data Models

All models are defined in the chosen DB (Supabase tables). The agent must implement these conceptual models exactly; adapt to the DB’s idioms (document vs table) as needed. Fields marked Phase 2 or Phase 3 should be added via migration/change scripts at the start of that phase — do not add them in Phase 1.

4.1 Game

Represents a single fighting game.

•	id: string (e.g. "SF6", "GGST") – primary key.

•	fullName: string – display name (e.g. "Street Fighter 6").

•	description: string – overview of the game.

•	tutorialInfo: string – high-level learning guidance and resources.

•	publisher: string.

•	consoles: array<string> – target platforms.

•	dlcInfo: string – description of relevant DLC, seasons, or expansions.

•	universalDataPoints: object – game-specific general data (frame data categories, move types, properties, etc.; see API config).

•	defaultLandscapeCols: number – layout hint for frontend tables.

•	renderConfig: object – display hints for rendering data tables.

•	createdAt / updatedAt: timestamps.

4.2 Character

Represents a character in a specific game.

•	id: string – unique ID per character (e.g. "Ryu").

•	gameId: string (FK → Game).

•	name: string – display name.

•	description: string – high-level summary of the character.

•	difficulty: string or enum ("Beginner" | "Intermediate" | "Advanced").

•	resources: array<string> – categories available (e.g. ["description","moves","combos","punishes","setups"]).

•	createdAt / updatedAt: timestamps.

4.3 ResourceCategory

Represents a specific resource category for a character (e.g. combos).

•	id: string.

•	gameId: string.

•	characterId: string.

•	type: string – "description" | "moves" | "combos" | "punishes" | "setups" | ....

•	subtypes: array<string> – e.g. for combos: ["Meterless","OD Variants","Drive Rush Extensions","Punish Counters"].

•	createdAt / updatedAt.

4.4 Combo

Represents a single combo variant used both in wiki pages and the Training Ground.

•	comboId: string – e.g. "sf6-ryu-meterless-a91f" (suffix is a hash of the sequence).

•	gameId: string.

•	characterId: string.

•	category: string – e.g. "combos".

•	type: string – e.g. "Meterless", "OD Variants".

•	sequence: array of steps, where each step is:

•	moveId: string – e.g. "cr.lp" or "tatsu".

•	type: string – e.g. "link", "cancel", "end".

•	dmg: string – e.g. "1320".

•	drive: string – meter cost for drive (where applicable).

•	super: string – meter cost for super (where applicable).

•	notes: string – explanatory notes (e.g. "Light confirm").

•	inputNotation (Phase 2): object – canonical input representation (numpad notation, button).

•	motion: string – e.g. "214".

•	button: string – e.g. "K".

•	createdAt / updatedAt.

4.5 Move (Phase 2+)

Represents an individual move for Training Ground and wiki display.

•	id: string.

•	gameId / characterId: string.

•	name: string – e. g. "Hadoken", "cr.LP".

•	motion: string – numpad notation, e.g. "236".

•	button: string – e.g. "P", "K".

•	properties: object – frame data, tags, etc.

•	createdAt / updatedAt.

4.6 TrainingSession (Phase 2+)

Represents a client-side or optionally stored session for analytics/future work.

•	id: string.

•	gameId / characterId: string.

•	comboId: string | null – targeted combo, if any.

•	inputs: array of captured inputs with timestamps.

•	latencyMs: number – average input latency (client-measured).

•	accuracy: number – 0–1 or percentage of correctly recognized inputs.

•	createdAt: timestamp.

4.7 AdminUser

Represents an administrator/editor.

•	id: string.

•	email: string (unique).

•	passwordHash: string – secure hash.

•	role: enum "content_editor" | "admin".

•	createdAt / updatedAt.

Project Phases

PHASE 1

MVP — Core Wiki & Basic Training Ground

Weeks 1–X · Goal: A user can browse general fighting game information, navigate to specific game and character pages, and use a basic Training Ground for a small set of characters with simple keystroke detection.

F-101: Core Content & Navigation

ID / Requirement / Acceptance Criteria

- R-101 – Main Menu & Navigation

- A Main Menu page acts as the landing page (/) with a concise description of Easy Combo and clear navigation to:

- General fighting game info (/general).

- Games list (/games).

- Training Ground (/training).

- Navigation is available as a top nav or sidebar and persists across pages.

- R-102 – General Fighting Game Pages

- General pages explain core mechanics common across games (movement, blocking, hit confirms, frame advantage, etc.).

- Includes:

- At least one tutorial page for basic mechanics.

- A terminology dictionary page with hyperlinked terms that navigate within the site (Phase 1: simple anchors or same-page jumps).

- R-103 – Game Pages

- /games lists all games from GET /api/v1/games.

- /games/{gameID} displays:

- fullName, description, publisher, consoles, and dlcInfo.

- Links to that game’s characters and general tutorials.

- R-104 – Character Pages

- /games/{gameID}/characters lists all characters from GET /api/v1/games/{gameID}/characters.

- /games/{gameID}/characters/{characterId} shows:

- Character description & difficulty.

- Available resource categories (e.g. moves, combos, punishes, setups) using resources[].

- At least one combos category rendered from API data.

F-102: Training Ground (Basic)

- R-201 – Simple Input Detection

- A Training Ground page allows the user to select a game and character from supported Phase 1 content.

- User can press keyboard keys (e.g. arrows, letter keys) to simulate inputs.

- The system displays an input timeline/log and basic timing information (e.g. milliseconds between presses).

- R-202 – Combo Recognition (Simple)

- For at least one character (e.g. SF6 Ryu), the Training Ground can detect when the user performs a pre-defined simple combo sequence based on keystrokes.

- On success, the page displays a success message including the combo name and notes.

- Input detection may be implemented fully client-side in Phase 1 (no server validation required).

- R-203 – Performance Baseline

- Per proposal success metrics:

- Training Ground input recording latency appears responsive, with guideline <200ms between physical press and visual representation.

- Keystroke recognition accuracy of at least 90% in simple tests (e.g. correct detection of sequence order).

Phase 1 is complete when:

- The static site and backend API run locally.

- A user can browse general pages, navigate to a chosen game and character, view some combos, and use the Training Ground for at least one character.

- All R-1xx and R-2xx requirements pass via manual testing and basic automated tests for critical API endpoints.

6. PHASE 2

Growth — Game Coverage, Training UX & Admin Tools

Goal: Expand content coverage (more games and characters), improve Training Ground UX, and introduce basic admin tooling for content management.

Phase 2 — Data & Model Migrations

- Add Move model.

- Add inputNotation fields to combos.

- Introduce TrainingSession (optional persistence).

F-201: Expanded Content Coverage

- R-401 – Additional Games & Characters

- Add at least two more games beyond the initial Phase 1 set.

- For each game, provide:

- At least 2–3 characters with populated character pages.

- For each character, at least 3–5 combos across one or more combo types.

- R-402 – Hyperlinked Dictionaries (Basic)

- Dictionary terms link to their definitions either:

- On the same page using anchor navigation, or

- On a dedicated dictionary page with per-term routing (e.g. #/dictionary/{term}).

- Links are visually distinct and keyboard navigable.

F-202: Training Ground UX & Analytics

- R-501 – Combo Selection

- Training Ground allows the user to:

- Select a target combo from a list sourced from GET /games/{gameID}/characters/{characterID}/combos/{type}.

- See combo sequence, damage, and any notes in a side panel.

- R-502 – Timing Feedback

- After a Training attempt, the user sees:

- Whether the combo was completed successfully.

- Simple metrics, such as average timing between inputs, and whether important links/cancels met a threshold.

- R-503 – Visual Feedback

- Training Ground includes a visual representation of input history (e.g. row of icons or a simple timeline).

- On success, the UI highlights the combo and optionally displays a short explanation.

F-203: Admin Content Management

- R-601 – Admin Auth

- Admin route(s) are protected; only authenticated admins can:

- Create/update/delete games, characters, combos, and moves.

- Public (unauthenticated) users never see admin UI or privileged routes.

- R-602 – Admin Tools

- Provide an Admin Dashboard page (e.g. /admin) with:

- List of games with edit/delete controls.

- Per-game management of characters.

- Simple forms for editing combo data (sequence, damage, type, notes).

Phase 2 is complete when:

- Additional games and characters are available and browsable.

- Training Ground supports target-combo selection and displays timing/visual feedback.

- Admins can manage content through a secure interface.

7. PHASE 3

Intelligence — AI Content Assistance & Community Combos

Goal: Integrate AI assistance for summarizing and generating content, and lay groundwork for authenticated user-submitted combos.

Phase 3 — Data & Auth Changes

- Optionally add User model for future community content (not required for course deliverable unless explicitly needed).

- Keep all public browsing unauthenticated.

F-301: AI-Assisted Content Summaries

- R-801 – AI Summaries for Characters

- Backend exposes an endpoint (e.g. POST /ai/character-summary) that:

- Accepts game and character identifiers.

- Uses AI (Copilot, ChatGPT/Gemini, or Recall.ai) to generate a short, beginner-friendly summary of the character’s game plan and key moves.

- Summary is cached in DB so repeated calls reuse the previous summary unless explicitly refreshed by an admin.

- R-802 – Safe Presentation

- Frontend displays AI-generated summaries with a small "AI-generated" label.

- If AI call fails, the UI falls back to static description content without breaking.

F-302: Community Combo Uploads (Design-Ready)

- R-901 – API Contract for User Combos

- Define and implement POST endpoints (server-side) that allow authenticated users (future) to submit combos:

- Validate payload shape (sequence, type, notes).

- Ensure combos are stored with user attribution and status (e.g. "pending_review").

- Frontend UI for community upload is optional in this course spec; the API and DB design must be in place.

- R-902 – Moderation Model (Admin)

- Admin UI exposes a list of pending community combos.

- Admin can approve or reject combos, changing a status field.

Phase 3 is complete when:

- At least one game/character path has AI-assisted summaries visible.

- Admins can trigger regeneration or editing of AI content.

- Community combo submission API is implemented and testable via scripts or admin flow.

PHASE 1

1. Foundations — Scope, Research & Architecture

Dates (from proposal): [2-13] – [2-20]Goal: Finalize Easy Combo’s scope, research reference material, and define a clear architecture and data model for games, characters, and combos.F-101: Scope & Requirements

- R-101 – Scope Definition

- Document the core functionality and optional/stretch goals as a living requirements list based on the CS4485 proposal:

- Central repository of generalized fighting game mechanics.

- Tutorials, dictionaries, and resource links.

- Per-game and per-character pages with movesets/combos.

- Browser-based Training Ground.

- Scope is captured in a project README or spec and agreed upon by the team.

- R-102 – Reference Research

- Collect and summarize reference material from:

- Existing fighting game wikis and tutorials.

- Example combo notation standards (including numpad notation).

- Produce a short internal document describing content conventions (how combos, moves, and terms are named and structured).

F-102: Architecture & Data Design

- R-111 – Architecture Diagram

- Create a high-level architecture diagram showing:

- Frontend (HTML/CSS/JS) and its main pages.

- Backend (Flask) and the versioned API (/api/v1).

- Database (Firestore/Supabase) collections/tables.

- Optional AI components (Phase 3) as future boxes.

- Diagram is stored in repo and referenced in documentation.

- R-112 – Data Model & API Contract

- Define initial conceptual models for Game, Character, Combo, and Resource along with the nested REST API:

- /games, /games/{gameId}, /games/{gameId}/characters, etc.

- API contract is written down (e.g. API Contract Mockup) and aligned with this spec.

PHASE 2

2. UI/UX Design, Data Collection & API Setup

Dates (from proposal): [2-20] – [2-27]Goal: Design the UX, gather initial game/character data, and implement the first read-only API endpoints.F-201: UI/UX & Navigation Design

- R-201 – High-Fidelity UI Mockups

- Produce high-fidelity wireframes/Figma designs for:

- Main Menu (Home).

- General fighting game pages (tutorials, dictionary).

- Game list & game detail pages.

- Character list & character detail pages.

- Training Ground layout.

- Designs reflect information hierarchy and navigation flow (Home → General / Games → Characters → Training Ground).

- R-202 – Navigation Structure

- Define the primary navigation (top nav or sidebar) in design:

- Links to Home, General, Games, Training Ground, and Admin (for admins).

- Ensure designs consider both desktop and mobile layouts.

F-202: Data Collection & Initial API

- R-211 – Seed Dataset

- Collect and structure an initial dataset for at least one game (e.g. SF6) with:

- Basic game metadata (name, description, publisher, consoles, DLC info).

- 2–3 characters with descriptions, difficulty, and a small set of combos.

- Store as seed JSON or DB seed script.

- R-212 – Core Read API Setup

- Implement read-only endpoints in Flask according to the nested model:

- GET /api/v1/games

- GET /api/v1/games/{gameId}

- GET /api/v1/games/{gameId}/characters

- GET /api/v1/games/{gameId}/characters/{characterId}

- GET /api/v1/games/{gameId}/characters/{characterId}/{resource}

- GET /api/v1/games/{gameId}/characters/{characterId}/{resource}/{type}

- Endpoints return static or seeded data and follow the error contract.

PHASE 3

3. Development & Initial Implementation (MVP)

Dates (from proposal): [2-27] – [4-17]Goal: Build the functional MVP: navigable site, wiki-style content browsing, and a basic Training Ground with simple input detection.F-301: Core Wiki Functionality

- R-301 – Content Pages & Routing

- Implement frontend pages (using vanilla JS) corresponding to Phase 2 designs:

- Home, General, Games list, Game detail, Character list, Character detail.

- Pages fetch data exclusively from the /api/v1 backend endpoints.

- Users can start at Home and navigate to at least one full path:

Home → Games → [Game] → [Character] → Combos.

- R-302 – Dictionary & Tutorials

- Implement general fighting game tutorial and dictionary pages:

- Tutorial page explains basic mechanics applicable across games.

- Dictionary page lists key terms with description and simple intra-page or cross-page links.

F-302: Training Ground MVP

- R-311 – Basic Training Ground UI

- Create a Training Ground page that allows:

- Selection of game and character (from seeded data).

- Display of at least one target combo sequence for that character.

- R-312 – Input Capture & Simple Combo Detection

- Implement client-side keystroke capture (keyboard or mapped controller keys).

- Record input sequence and timing and match against a simple predefined combo sequence.

- On correct completion, show a success message with combo name and notes.

- Maintain visible input history and basic timing info.

Phase 3 is complete when:

- The MVP site is fully navigable and can display content for at least one game and multiple characters.

- Training Ground works for at least one character with basic combo recognition and responsiveness.

PHASE 4

4. Testing, Integration & Beta

Dates (from proposal): [4-17] – [4-24]Goal: Strengthen reliability via testing, integrate all subsystems, and produce a stable Beta suitable for evaluation.F-401: Integration & Stability

- R-401 – End-to-End Integration

- Verify that:

- Frontend uses only the versioned backend API for data.

- All main flows (browse general → game → character → Training Ground) work without manual data edits.

- Fix any integration issues between data models, API, and UI.

- R-402 – Expanded Content Pathways

- Add at least one more game or several additional characters so testers can compare experiences across different content paths.

- Ensure all added content uses the same API and frontend presentation patterns.

F-402: Testing & QA

- R-411 – API Tests

- Implement automated tests for:

- GET /api/v1/games and GET /api/v1/games/{gameId}.

- GET /api/v1/games/{gameId}/characters and character-detail endpoints.

- At least one resource / type endpoint (e.g. combos).

- R-412 – Training Ground QA

- Perform manual or scripted tests for Training Ground:

- Measure perceived latency (target <200ms for visible input feedback).

- Confirm at least 90% accuracy for basic preset combos in controlled trials.

- Document test cases and results in a short QA report.

Phase 4 is complete when:

- All major flows pass integration tests.

- API and Training Ground behaviors are validated by automated and/or structured manual tests.

PHASE 5

5. Final Testing, Deployment & Presentation

Dates (from proposal): [4-24] – [5-1]Goal: Polish the product, deploy to production (AWS), and prepare materials for final demo and handover.F-501: Final Polish & Non-Functional Checks

- R-501 – Performance & Accessibility Pass

- Verify:

- Page load times for main views are within target (≈2s) on lab hardware.

- Input responsiveness in Training Ground remains acceptable under typical conditions.

- Key accessibility features are in place (focus states, alt text, basic contrast).

- R-502 – Error Handling & Edge Cases

- Confirm error states (404s, invalid IDs, empty data sets) render friendly UI messages consistent with the error contract.

- Run through edge-case navigation paths (e.g. deep-link to unknown character) and ensure graceful fallback.

F-502: Deployment, Documentation & Handover

- R-511 – Production Deployment

- Deploy backend (Flask) and static frontend to AWS.

- Configure environment variables for production (DB URL, API keys, etc.) and validate a full end-to-end run against production endpoints.

- R-512 – Final Demo & GitHub Handover

- Prepare:

- A concise demo script that walks through core features: browsing content and using the Training Ground.

- A complete and up-to-date README explaining setup, tech stack, and how to run the project.

- Ensure the GitHub repository is ready for handover with clear instructions and tagged release representing the final version.

Phase 5 is complete when:

- The project is deployed, stable, and documented.

- The team can reliably demonstrate core flows and Training Ground functionality to stakeholders.

# ​API Reference (Full)

Base URL: /api/v1All responses are JSON. Public read endpoints do not require auth; admin and future write endpoints require admin/auth tokens.

8.1 Game Routes

- GET /games

- Returns list of game IDs.

- Success 200:

- Body: ["SF6","GGST","2XKO"].

- GET /games/{gameId}

- Returns game metadata.

- Success 200:

- Body:

{

"fullName": "Street Fighter 6",

"description": "...",

"tutorialInfo": "...",

"publisher": "...",

"consoles": ["PC", "PS5", "Xbox"],

"dlcInfo": "..."

}

- GET /games/{gameId}/config

- Returns configuration for that game’s data rendering.

- Success 200:

{

"universalDataPoints": { /* game-specific frame data, move types, etc. */ },

"defaultLandscapeCols": 4,

"render": { /* layout hints */ }

}

- Should be cached by the frontend to avoid repeated calls.

8.2 Character Routes

- GET /games/{gameId}/characters

- Returns list of character IDs or objects.

- Success 200:

["Ryu","Ken","Cammy","Juri"]

- GET /games/{gameId}/characters/{characterId}

- Returns character resources.

- Success 200:

{

"resources": [

"description",

"difficulty",

"moves",

"combos",

"punishes",

"setups"

]

}

8.3 Resource Routes

- GET /games/{gameId}/characters/{characterId}/{resource}

- Returns the resource categories for the given type.

- Success 200 (example for combos):

[

"Meterless",

"OD Variants",

"Drive Rush Extensions",

"Punish Counters"

]

- GET /games/{gameId}/characters/{characterId}/{resource}/{type}

- Returns detailed data for a given resource type (e.g. one combo category).

- Success 200:

[

{

"comboId": "sf6-ryu-meterless-a91f",

"sequence": [

{ "moveId": "cr.lp", "type": "link" },

{ "moveId": "cr.lp", "type": "cancel" },

{ "moveId": "tatsu", "type": "end" }

],

"dmg": "1320",

"drive": "0",

"super": "0",

"notes": "Light confirm"

}

]

8.4 Training Routes (Phase 2+)

- POST /training/validate (optional)

- Validates a sequence of inputs against a target combo.

- Request body includes gameId, characterId, comboId, and input list.

- Success 200:

{

"success": true,

"accuracy": 0.92,

"latencyMs": 120,

"details": { /* step-level feedback */ }

}

8.5 Admin Routes

All admin routes require admin auth (mechanism: token or session cookie determined in implementation).

- POST /admin/games, PATCH /admin/games/{gameId}, DELETE /admin/games/{gameId}

- POST /admin/games/{gameId}/characters, PATCH/DELETE etc.

- POST /admin/combos, PATCH /admin/combos/{comboId}, DELETE etc.

8.6 AI Routes — Phase 3

- POST /ai/character-summary

- Request body: { "gameId": string, "characterId": string }.

- Success 200: { "summary": string, "generatedAt": string, "cached": boolean }.

- Error 503: If AI provider fails; frontend must degrade gracefully.

- POST /ai/combos/upload (future community API)

- Request body: user-submitted combo data.

- Success 201: { "comboId": string, "status": "pending_review" }.

9.	 ​UI/UX Guidelines

All UI should prioritize clarity for beginners and low friction for exploration.

9.1 Layout

- Public app:

- Top navigation or left sidebar with links: Home, General, Games, Training, (optionally Admin when logged in).

- Main content centered with max width (~1200px).

- Training Ground:

- Left: game/character selection and combo list.

- Center: visual input display & combo target.

- Right or bottom: timing/accuracy feedback and notes.

- Mobile (<768px):

- Collapse nav to a top or bottom bar with icons + labels.

- Training Ground should remain usable but can simplify visuals.

9.2 Color and Typography

- Use a simple, high-contrast color palette.

- Color should not be the only indicator of state; pair with icons/text.

- Bold, readable fonts for headings; consistent body text.

9.3 Component Rules

- Links to pages (games, characters, training) should behave like normal links, with focus outlines and keyboard navigation.

- Form validation errors (e.g. admin forms) appear inline near the field.

- All interactive elements are keyboard accessible and have visible focus states.

# ​Error Handling Standards

9.1 API Error Response Format

Every API error must return this JSON shape:

{

"error": {

"code": number,

"message": "Human-readable, safe to show to users"

}

}

- Example:

{

"error": {

"code": 404,

"message": "Character not found"

}

}

9.2 Standard Error Codes

- 400 – Validation error (missing/invalid parameters).

- 401 – Unauthorized (admin/auth routes only).

- 403 – Forbidden (insufficient privileges).

- 404 – Resource not found (game, character, resource).

- 409 – Conflict (e.g. duplicate IDs).

- 429 – Rate limited.

- 500 – Internal server error (log server-side, generic message client-side).

9.3 Frontend Error Handling

- Network / 5xx: show a non-technical message like: "Something went wrong. Please try again."

- 404: display a friendly "Not Found" page with navigation options.

- 400: for forms, display inline validation hints.

- Never display raw stack traces or raw error objects.

# ​Non-Functional Requirements

11.1 Performance

- Page load time for main pages (Home, Games, Character) should be under ~2 seconds on a typical lab machine connection.

- Training Ground input display latency should be under 200ms for visible updates.

- API requests for core data (games, characters, combos) should generally respond in <300ms under normal load.

11.2 Accessibility

- All interactive elements keyboard navigable with visible focus outlines.

- Sufficient contrast between text and backgrounds (aim for WCAG AA).

- Images and non-textual elements have alt text or aria labels.

- ARIA labels for Training Ground controls where necessary.

11.3 Code Quality

- Backend Python code modularized into clear packages (api/, services/, utils/).

- Avoid duplicating logic between routes; use service functions.

- Basic unit tests for:

- Game and character routes.

- At least one Training Ground validation path (if implemented server-side).

# ​Environment Variables

Create .env.example with all keys and no values. Config must be validated at backend startup — fail fast if any required variable is missing.Backend (.env):

- DB_URL= (or service-specific, e.g. FIREBASE_PROJECT_ID=, SUPABASE_URL= etc.)

- ADMIN_JWT_SECRET= (or other auth secret if used)

- PORT=

- FRONTEND_URL=

- NODE_ENV= (development | staging | production)

- AI_PROVIDER_KEY= (for Copilot/ChatGPT/Gemini/Recall.ai as chosen)

Frontend (.env – if needed):

- VITE_API_BASE_URL= (or analogous variable)

# ​Glossary

These terms have precise meanings in this codebase. Use them consistently in code, variable names, UI, and documentation.

- Game: A specific fighting game (e.g. Street Fighter 6, Guilty Gear Strive).

- Character: A playable character within a game (e.g. Ryu, Sol Badguy).

- Resource: A category of character information (description, moves, combos, punishes, setups).

- Combo: A sequence of moves intended to connect and produce a specific damage outcome.

- Resource Type: A subcategory of a resource (e.g. Meterless, OD Variants).

- Training Ground: The interactive web-page where users practice inputting combos.

- Input Notation: Canonical representation of inputs, typically numpad notation (e.g. 236P).

- Admin: Authenticated user with privileges to create/edit/delete games, characters, and combos.

# ​Agent Instructions & Constraints

Read this section before writing any code. These rules override any other instinct or default behavior.

13.1 Phase Gates

- Do not start Phase 2 until all Phase 1 requirements pass and core routes and Training Ground are stable.

- Do not start Phase 3 until Phase 2 content coverage, Training Ground UX, and admin tools are in place.

13.2 Build Order Within Each Phase

For each phase:

- Data & API: Define/update models, implement backend routes.

- Tests: Add/update tests for new routes and logic.

- Frontend: Implement or expand UI to consume the APIs.

- Frontend Tests/Manual QA: Verify flows end-to-end.

Complete each feature (backend + frontend + tests) before moving to the next feature.

13.3 Decision Rules

- When the spec is ambiguous, implement the simpler reasonable interpretation and add:

// SPEC QUESTION: [description]

- When making an architectural decision not covered by this spec, add:

// ARCH DECISION: [explanation]

- The spec is the source of truth. If you believe the spec has an error, implement it as written and add:

// SPEC ERROR: [concern]

13.4 Security Rules (Non-Negotiable)

- Never hardcode secrets, tokens, or DB URLs.

- Admin-only routes must verify the authenticated admin’s identity and role before any write.

- AI provider keys must never appear in frontend code or browser network requests.

13.5 Handling Gaps

If this spec does not cover a situation:

- Check if a similar pattern already exists in this document and follow it.

- Choose the approach most consistent with the existing architecture.

- Choose the simpler of two reasonable approaches.

- Leave a short comment explaining your choice.

End of Specification — ResetNeutral v1.0